PRODUCT SPEC

CarScan

AI-Powered OBD-II Diagnostics

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Version 0.1  •  February 2026

Anden  •  Founder & Developer

CONFIDENTIAL

# 1. What Is CarScan

CarScan is a mobile app that connects to any car made after 1996 via a Bluetooth OBD-II adapter, reads the vehicle’s diagnostic data, and translates it into plain English using AI. It replaces the confusing, jargon-heavy diagnostic tools that shops and car owners currently endure.

The Core Value Proposition Plug in. Understand your car. In 30 seconds you know what’s wrong, what it means, what it costs, and whether it’s safe to drive.

# 2. Who It’s For

## Primary: Performance & Repair Shops

Shops that intake 10–40+ vehicles per week. They need fast, clean vehicle assessments before starting work. Current process is slow and inconsistent — plug in a clunky scan tool, read codes, manually look them up, tell the customer what’s going on. CarScan automates that entire workflow and generates a professional PDF report they can hand to the customer or keep on file.

## Secondary: Enthusiast Car Owners

People who want to understand what’s happening with their car without paying $100+ for a shop diagnostic visit. They buy a $15 Bluetooth adapter, download the app, and get AI-powered diagnostics on their phone.

# 3. Core Features

## 3.1 Instant Vehicle Scan

Connect via Bluetooth to an ELM327-compatible adapter. The app automatically reads all available data in a single scan:

- All stored diagnostic trouble codes (DTCs) with freeze frame data

- Full live sensor data snapshot (RPM, temps, pressures, O2 sensors, throttle, fuel trims)

- Readiness monitors / emissions status

- VIN auto-decode (year, make, model, trim, engine, transmission, plant)

## 3.2 AI Diagnostic Engine

Every code and sensor reading gets processed through Claude and translated into language anyone can understand. This is the killer feature — no more Googling “P0420.”

| Raw Output | CarScan AI Translation |
| --- | --- |
| P0420 — Catalyst System Efficiency Below Threshold (Bank 1) | Your catalytic converter isn’t cleaning exhaust efficiently. Most common causes: worn-out cat (especially 100k+ miles), failing O2 sensor giving false readings, or exhaust leak before the cat. Shop cost: $300–$1,500 depending on cause. Safe to drive short-term but will fail emissions. |
| P0301 — Cylinder 1 Misfire Detected | Cylinder 1 is skipping combustion cycles. Usually a bad spark plug ($15 fix) or ignition coil ($80–$150). Less commonly: fuel injector issue or low compression. Don’t ignore this — prolonged misfires can damage your catalytic converter. |

## 3.3 Vehicle Intelligence Report (PDF)

One-tap generation of a professional PDF report containing:

- Vehicle identification (VIN-decoded specs + mileage if available)

- All DTCs with AI explanations, severity ratings, and estimated repair costs

- Live data snapshot with any out-of-range values flagged

- Emissions readiness status

- NHTSA recall check (pulled via free API from decoded VIN)

- Timestamp and shop branding (for shop accounts)

Why This Matters for Shops This report replaces 15–20 minutes of manual work per vehicle. For a shop doing 20 cars/week, that’s 5+ hours saved. It also makes the shop look more professional to customers and creates a paper trail.

## 3.4 Vehicle History Database

Every scan is logged by VIN. Over time the app builds a history for each vehicle:

- Previous scan results with diff view (what changed since last visit)

- Trending sensor data (is that coolant temp creeping up over months?)

- Code recurrence tracking (this P0420 has come back 3 times)

## 3.5 Live Data Dashboard

Real-time gauges and graphs for all standard OBD-II PIDs. Clean, modern UI — not the cluttered mess that existing apps show. Users can create custom dashboard layouts with just the sensors they care about.

# 4. How It Should Feel

CarScan should feel like having a master mechanic in your pocket who speaks plain English. The design principles:

| Principle | What It Means In Practice |
| --- | --- |
| Instant clarity | User sees actionable information within 10 seconds of plugging in. No menus, no setup wizards, no jargon. |
| Calm confidence | Dark, clean UI. No flashing warnings or scare tactics. Even bad news is delivered clearly and calmly with next steps. |
| Mechanic-grade, human-readable | The data is real and accurate (shops trust it), but the presentation is accessible (car owners understand it). |
| One-tap workflows | Scan, report, clear codes — each is a single action, not a multi-step process. |

Design Reference Think: the clarity of Apple Health meets the authority of a professional scan tool. Dark mode default. Monospace fonts for raw data, clean sans-serif for everything else. Color coding: green (normal), amber (attention), red (urgent).

# 5. Technical Architecture

## 5.1 System Overview

| Layer | Technology | Why |
| --- | --- | --- |
| Protocol Parser | C/C++ library | Handles raw byte parsing, ELM327 AT commands, PID decoding. Portable across platforms. This is the impressive engineering layer. |
| Mobile App | Swift (iOS) / Kotlin (Android) | Native performance for Bluetooth and real-time data. Start with one platform (iOS or Android), expand later. |
| Bluetooth Layer | CoreBluetooth (iOS) / Android BLE API | Platform-native BLE for reliable adapter communication. |
| AI Engine | Claude API (claude-sonnet-4-5-20250929) | Processes DTCs and sensor data, generates plain-English explanations. Sonnet for speed + cost efficiency. |
| VIN Decoder | NHTSA vPIC API (free) | Decodes VIN to year/make/model/engine/transmission. |
| Recall Data | NHTSA Recalls API (free) | Checks for open recalls by VIN. |
| PDF Generation | Native (UIKit/PDFKit or Android PDF) | Generates professional vehicle reports on-device. |
| Backend (later) | Supabase or Firebase | User accounts, scan history sync, shop management. Not needed for MVP. |

## 5.2 Data Flow

1. App connects to ELM327 adapter via Bluetooth SPP/BLE

2. App sends AT initialization commands (ATZ, ATE0, ATL0, ATSP0) through the C library

3. App sends OBD-II PID requests (Mode 01 for live data, Mode 03 for DTCs, Mode 09 for VIN)

4. C library parses raw hex responses into structured data (RPM, temps, code strings)

5. Structured data is displayed in native UI as gauges and readings

6. DTCs + sensor snapshot are sent to Claude API for AI analysis

7. AI explanations are displayed inline and included in PDF report

8. VIN is sent to NHTSA APIs for vehicle decode and recall check

9. Complete report is generated as PDF on-device

## 5.3 The C/C++ Protocol Library

This is the core engineering asset. It handles:

- ELM327 AT command initialization and configuration

- OBD-II Mode/PID request formatting and response parsing

- DTC code extraction and categorization (P/B/C/U codes)

- Freeze frame data parsing

- VIN string extraction from multi-frame response

- Sensor value scaling (raw bytes to engineering units using standard OBD-II formulas)

- Error handling for timeouts, garbled responses, and unsupported PIDs

Why C/C++ for this layer Portability (compile for iOS, Android, desktop, embedded), performance for real-time data parsing, and it’s the technically impressive part of the project for portfolio/interview purposes. The library exposes a clean C API that any platform can call via FFI.

# 6. Monetization

| Tier | Price | Target | What They Get |
| --- | --- | --- | --- |
| Free | $0 | Car owners / hobbyists | Live data, code reading, basic AI explanation (limited scans/month) |
| Pro | $5/month | Enthusiasts | Unlimited scans, full AI analysis, PDF reports, scan history |
| Shop | $50–$150/month | Performance & repair shops | Everything in Pro + shop branding on reports, multi-vehicle database, VIN history, customer-facing reports, team accounts |

Hardware Bundle (Phase 2) White-label ELM327 adapters from Alibaba ($5–8/unit) sold as CarScan-branded hardware + software bundle for $35–45. Margin is on the software side. This is the FIXD/BlueDriver model and it works.

# 7. Build Roadmap

## Phase 1: Proof of Concept (Weeks 1–3)

Goal: Raw OBD-II data flowing from car to phone screen.

- Order ELM327 Bluetooth adapter (~$15 on Amazon)

- Build C library that sends AT commands and parses PID responses

- Build minimal mobile app that connects via Bluetooth and displays live RPM, coolant temp, throttle position

- Read and display DTCs with raw code strings

- This alone is a demoable prototype

## Phase 2: AI Integration (Weeks 4–6)

Goal: The app explains what it finds.

- Integrate Claude API for DTC explanations

- Add VIN decode via NHTSA API

- Build the AI diagnostic summary view

- Add recall check

- This is the version you demo to shops

## Phase 3: Shop-Ready (Weeks 7–10)

Goal: A tool shops would actually pay for.

- PDF report generation with shop branding

- Scan history database (local storage, per VIN)

- Clean dashboard with customizable gauge layouts

- Onboarding flow and settings

- Beta test with 1–2 local shops for feedback

## Phase 4: Launch & Monetize (Weeks 11–14)

Goal: Revenue.

- App Store / Play Store submission

- Subscription infrastructure (RevenueCat or similar)

- Landing page and marketing site

- Outreach to SLC-area performance shops

- Hardware bundle sourcing from Alibaba

# 8. Competitive Landscape

| App | Price | Strengths | Weaknesses |
| --- | --- | --- | --- |
| FIXD | $20 adapter + free app | Clean consumer UX, branded hardware | No real AI, basic code lookup, no shop features |
| BlueDriver | $100 adapter + free app | Detailed repair reports, trusted by DIYers | Expensive hardware, dated UI, no AI |
| Torque Pro | $5 one-time | Highly customizable, huge PID support | Terrible UX, overwhelming for non-technical users |
| OBD Fusion | $10 one-time | Good data logging, clean-ish UI | No AI, no shop features, limited explanations |
| CarScan | $0–$150/mo | AI explanations, modern UX, shop-focused reports, vehicle history | New, unproven, single developer |

The Gap Nobody is doing AI-powered diagnostics well. Every existing app shows you codes and expects you to know what they mean. CarScan is the first tool that actually tells you what’s wrong, what to do about it, and what it’ll cost — in plain language.

# 9. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| AI gives wrong diagnosis leading to bad repair decision | High | Always show raw codes alongside AI explanation. Add disclaimer. Never present AI output as definitive — frame as “most likely” with confidence levels. |
| ELM327 adapter compatibility issues across brands | Medium | Test with 3–5 different adapters. Document known-good hardware. Eventually sell own adapter to control the experience. |
| Claude API costs at scale | Medium | Cache common DTC explanations. Use Haiku for simple lookups, Sonnet for complex multi-code analysis. Estimated cost: $0.01–$0.05 per scan. |
| Single-platform limits market | Low | C library is portable by design. Start with one platform, expand when revenue justifies it. |
| Shops reluctant to adopt new tool | Medium | Free trial period. Demo in person. The PDF report is the hook — it makes them look more professional to customers immediately. |

# 10. This Week

Concrete actions to start building immediately:

- Order an ELM327 Bluetooth OBD-II adapter — Amazon, ~$15, get one with good reviews

- Set up the C project — create the protocol library repo, write the ELM327 AT command handler and first PID parser

- Set up the mobile project — Xcode or Android Studio, get Bluetooth scanning working

- Connect to your car — send ATZ, then 010C (RPM), see the response come back. This is the milestone.

- Research SLC performance shops — pick 2–3 to approach once you have a working demo (Viezu USA, Turbo Lab, Advanced HP)

━━━━━━━━━━━━━━━━━━━━

Built by Anden  •  2026